Product Requirements Document

Home Plate Tooling — Product Configurator Front-End Setup

# 1. Overview / Summary

This PRD covers UI enhancements to Home Plate (Fanatics' Product Information Management system) that let in-house operators — Business users and Product Catalog Managers (PCMs) — self-serve the setup needed to launch the new PDP Product Configurator for additional teams and products. Operators will upload fonts and number/digit images, map fonts to assembly/custom options, and define anchor points and component specs directly against a custom PID, removing the per-launch dependency on Engineering.

Audience: Engineering and sprint planning. Scope spans all sites with MTO (made-to-order) apparel products across NA and FI markets.

| Author | Srinivasan Venkatesh / Zhong Lin |
| --- | --- |
| Engineering Lead | Amit Jambusaria / Anuj Gupta |
| UX | Xue Song |
| Date | June 29, 2026 |
| Status | Draft |
| Target Sprint | TBD — Phase 1 (MVP) targeted first |
| Space | CSE — CCPG Site Experience |
| Source one-pager | Home Plate Tooling for Product Configurator FE Setup (Confluence 2086174730) |
| Source PRD draft | Tooling — Home Plate Enhancements for Product Configurator (Confluence 2129528106) |
| Design (Figma) | HomePlate — Configurator Tooling |

# 2. Background & Problem

In the operator's words: “I cannot enable the new Product Configurator experience for new teams and products without relying on Engineering to upload fonts, map the right fonts to assembly options, upload digit images, and set anchor points/specs in the backend.”

Evidence this is a real, costly problem:

Engineering bottleneck: Each team launch takes Engineering ~1–2 days to upload assets, map fonts to assembly options, and load anchor points/specs. Errors in PCM-provided assets or anchor points cause rework — roughly another ~1 day per launch.

Rollout risk: When backend engineers aren't available to upload product data, configurator rollout to new teams is delayed, causing partner discontent.

Proven conversion upside: For FI teams already on the new custom configurator, unit conversion rates are up ~30% post-launch vs. pre-launch — so faster scaling directly grows revenue.

# 3. Goals & Non-Goals

## Goals

Enable Business/PCM operators to self-serve front-end configurator setup (fonts, number images, font-to-option mapping, anchor points, component specs) without Engineering involvement.

Reduce per-team product-data setup time and eliminate the Engineering dependency that blocks rollout.

Accelerate scaling of the new front-end customization experience to more teams/products across NA and FI.

## Non-Goals

Any Home Plate enhancements for streamlining or enabling the production process (out of scope for this release).

Changes to the customer-facing PDP configurator rendering logic itself (this work feeds it data, not redesigns it).

Preview, granular access control, and work-order/audit flows — deferred to Phases 2 and 3 below.

# 4. Target Users / Personas

PCM (Product Catalog Manager): Sets up custom PIDs and owns product data accuracy; today hands assets and anchor specs to Engineering.

FI / NA Business operators: Drive configurator rollout to new teams; today blocked on Engineering availability.

Note: EPL and other FI jersey programs are a key initial segment — they require multiple fonts/positions per option (e.g., league vs. cup printing).

# 5. User Stories / Use Cases

As an operator, I want to import a product by PID and have its base image and roster data load automatically, so that I can start configuration without manual data entry.

As a PCM, I want to upload fonts and number images to a central location, or reuse a font already in the library, so that the configurator can render them without an Engineering ticket.

As a PCM, I want to map uploaded fonts to the correct custom option (e.g., roster/custom N&N, printing options), so that the right font renders for each selection.

As an operator, I want to define and link anchor points and component specs to a product, so that names/numbers are placed correctly on each jersey type.

As an FI operator, I want to assign different fonts/positions per option (league vs. cup), so that EPL printing rules are honored.

As an NA operator, I want to place and 3D-transform name/number/sleeve elements on both front and back angled images, so that personalization renders correctly on photographic (non-flat) product images.

As an operator, I want the tool to validate my assets and flag errors before publish, so that I don't ship mis-rendered names/numbers or trigger rework.

As an operator, I want to save my configuration and resume later, so that I don't lose progress on a multi-step setup.

As an operator, I want to preview the base image with placeholder values ('Your Name', '00'), so that I can validate placement before publishing. (Phase 2)

As an admin, I want role-based access to spec changes, so that only authorized users edit configurator data. (Phase 3)

# 6. Functional Requirements

Prioritized P0 (MVP must-have) / P1 (next) / P2 (later). Each requirement is independently testable. Requirements are grouped by stage of the operator workflow.

## Setup

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-1 | The system shall allow operators to import a product into the tool via PID, automatically pulling in the product's base image and roster data. | P0 | Entry point of the workflow; no manual base-image/roster entry. |
| FR-2 | The system shall allow operators to upload fonts and number/digit images to a centralized location (paths added to MDS via Home Plate), or select from the existing font/image library. | P0 | Centralized asset store; supports both add-new and reuse-existing. |

## Configuration

Configuration controls differ by market. FI renders on a flat back image only and needs fewer inputs (already captured below). NA renders on front and back angled product images and therefore needs the additional per-element render properties and a 3D transform (Matrix3D) described below. See Appendix for the full NA control/field list.

### Configuration — FI (flat back image)

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-3 | The system shall support multiple font variations used together for a single personalization style (e.g., Premier League stroke + fill). | P0 | Layered styles co-exist on one style. |
| FR-4 | The system shall capture font parameters: color and Z-value (layering order). | P0 | Z-value drives render layering. |
| FR-5 | The system shall allow mapping of fonts to the correct custom option selector (e.g., roster/custom N&N, printing options). | P0 | Validate mapping against existing option set. |
| FR-6 | The system shall support different fonts per option (e.g., EPL league vs. cup printing have different fonts/positions). | P0 | Per-option overrides required for FI. |
| FR-7 | The system shall allow operators to configure anchor points (exact placement of names and numbers), scale, and curvature, plus component specifications, against the flat back image. | P0 | Interactive configuration; see Appendix for spec fields. |
| FR-8 | The system shall allow linking the correct products to anchor points and component specs. | P0 | Product-to-spec association. |
| FR-9 | Anchor points shall be linked to jersey type (home/away/3rd/GK), font, and media ID (back image). | P0 | Multi-key association. |

### Configuration — NA (front & back angled images)

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-10 | The system shall support configuration of personalization rendering on both front and back angled product images for NA (not only a flat back image as in FI). | P0 | NA renders on photographic, angled images. |
| FR-11 | The system shall let operators add and remove multiple customizable elements — text and image — per product, each assigned to a placement zone (e.g., name, number, left sleeve, right sleeve) on each angle. | P0 | Add Text / Add Image / Remove; multiple elements per angle. |
| FR-12 | For each NA element, the system shall capture render properties: text/placeholder value, font size, color, stroke color, stroke width, rotation, and clean level. | P0 | Per-element render controls (see screenshot/Appendix). |
| FR-13 | For each NA element, the system shall capture a 3D transform (Matrix3D) that projects the flat artwork onto the angled garment — including scale (X/Y/Z depth), rotation/skew about the X/Y/Z axes, perspective (X/Y/Z), 3D tilt, and translation (X/Y/Z depth), with a base value of 1 — and provide a show/hide transform editor per element. | P0 | Core NA-specific input; see Appendix for the full matrix field list. |

## Validation / QC

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-14 | The system shall validate uploaded assets and roster data (required fields/columns, file format/type, and character limits) and surface clear errors before a configuration can proceed. | P0 | Directly targets the ~1-day rework caused by bad assets/anchor points. |
| FR-15 | The system shall provide a QC/verification step that flags incomplete or invalid configurations, runs an integrity check, and records a QC status (e.g., Verified) that must be passed before publish/export. | P0 | Gates publish; prevents mis-rendered names/numbers reaching the site. |

## Preview

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-16 | The system shall let operators preview the base image with placeholder custom parameters ('Your Name', '00') once anchor points and specs are entered. | P1 | Phase 2 — validate before publish. |

## Save Configuration

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-17 | The system shall allow operators to save a configuration as a persisted unit (a draft save distinct from publish) so progress can be saved and resumed; the saved configuration feeds the QC/publish step. | P0 | Persist/resume; closes the gap between configure and publish. |

## Access & Governance (Phase 3)

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-18 | The system shall support role-based access so the right users can edit specs in Home Plate. | P2 | Phase 3 — access control. |
| FR-19 | The system shall support a work-order management flow with two levels of audit (PLM / internal content). | P2 | Phase 3. |
| FR-20 | The system shall allow editing a product even when it is site-deactivated. | P2 | Phase 3. |

# 7. Non-Functional Requirements

Platforms / markets: All sites with MTO apparel products across NA and FI.

Performance: Asset upload and spec save should complete without blocking the operator; the rendered configurator must continue to meet existing PDP load expectations (no latency regression).

Analytics / instrumentation: Capture per-team setup completion and setup duration (start→publish) so the primary metric (% time reduction) is measurable; track number of teams/products self-served without Engineering. Without this instrumentation the success metrics cannot be measured.

Accessibility: Meets Fanatics' internal-tool accessibility baseline (keyboard navigation, labeled inputs).

Security / access: Edit rights to configurator specs restricted to authorized operators (full role model in Phase 3).

SOX: Out of scope. Reasoning — this tooling manages product-presentation assets (fonts, images, placement specs), not financial reporting data or controls. (Assumption — confirm with Finance/Compliance.)

Localization: Must support FI market requirements (e.g., EPL league/cup variations); operator UI language assumed English. (Assumption.)

# 8. Success Metrics

Stated in Fanatics vocabulary, carrying forward the one-pager's sizing.

| Type | Metric | Definition / Target |
| --- | --- | --- |
| Primary KPI | % reduction in product-data setup time for a new team | Today ~1–2 days of Engineering effort per team (plus ~1 day rework on errors). Target: operator self-serve with no Engineering dependency. |
| Success KPI | # of new teams/products scaled in FI and NA without reliance on Tech teams | Direct measure of self-serve adoption and rollout velocity. |
| Business KPI | MTO PDP ATC rate / incremental MTO revenue | Modeled ~2% MTO PDP ATC lift, ~$3.5M incremental MTO revenue (see Appendix). |
| Guardrail | MTO PDP CVR (and configurator render correctness) | Faster setup must not regress conversion or introduce mis-rendered names/numbers. CVR must not drop vs. baseline. |

Opportunity sizing (from one-pager):

Annualized $: ~$3.5M incremental MTO revenue. Derivation: 0.612M increase in MTO ATC = $30.6M baseline MTO PDP visits × 2% ATC lift; $3.5M = 0.612M × 5.4% MTO PDP conversion × $106 AOV.

Reach: ~6% of overall PDP visits.

Impact: 0.5 (Medium).

Confidence: 75%.

Engineering time saved: ~2 days per team launch.

# 9. Dependencies

Home Plate (PIM): Core system being enhanced; new upload/mapping/anchor UI lives here.

MDS (Master Data Store): Font/image paths and specs must register here for front-end rendering.

PDP Product Configurator (front end): Consumes the fonts, mappings, anchor points, and specs produced by this tooling.

Static content / media storage: Centralized asset location for fonts and number images.

UX (Xue Song): Final tooling designs (Figma) for the NA and FI backend interfaces.

FI jersey programs (e.g., EPL): Source of multi-font/position requirements and validation cases.

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Operator-entered anchor points/specs are wrong, causing mis-rendered names/numbers on PDP | Medium | High | Asset/roster validation (FR-14) and QC gate (FR-15); Phase 2 preview before publish; CVR/render guardrail. |
| Asset/data model complexity (per-jersey-type, per-option fonts) underestimated | Medium | Medium | Confirm full FI/EPL data model in Tech Design Review; build against real EPL cases first. |
| Adoption gap — operators keep routing to Engineering | Medium | Medium | Pair launch with operator enablement/training; track self-serve KPI. |
| Migration of existing static-content paths to centralized store | Low | Medium | Define migration/backfill plan; keep paths in MDS during transition. |

# 11. Open Questions

Target sprint / release date for Phase 1 MVP? (Owner: PM)

Quantitative target for setup-time reduction (e.g., from ~2 days to < X hours)? (Owner: PM)

Confirm SOX is out of scope with Finance/Compliance. (Owner: PM)

Migration plan for assets currently in static content with paths in MDS? (Owner: Engg)

Full role/permission model for Phase 3 access control — who defines roles? (Owner: PM/Engg)

Is the two-level audit (PLM / internal content) required at launch or strictly Phase 3? (Owner: PM)

# 12. Milestones / Phasing

Status carried from source PRD; dates TBD (directional).

| Phase | Status | Target Date |
| --- | --- | --- |
| Discovery & Requirements | In Progress | — |
| Functional Alignment | Not Started | — |
| UX Review | Not Started | — |
| Tech Design Review | Not Started | — |
| Dev (Phase 1 MVP: FR-1 to FR-15, FR-17) | Not Started | — |
| E2E Testing | Not Started | — |
| Launch | Not Started | — |

Release phasing:

Phase 1 (MVP): Product-by-PID import, font/number-image management, FI flat-back configuration (font-to-option mapping, anchor/scale/curvature & component specs), NA front/back angled-image configuration (multi-element add/remove, per-element render properties, Matrix3D transform), asset/roster validation, a QC gate, and save configuration (FR-1 to FR-15, FR-17).

Phase 2: Preview of base image with placeholder parameters (FR-16).

Phase 3: Role-based access, work-order management with two-level audit, editing site-deactivated products (FR-18 to FR-20).

# 13. Appendix

## Image-related spec fields (FI Jersey Configurator)

| Field | Definition |
| --- | --- |
| ReferenceWidth | Width of the reference image in pixels (e.g., 2000 px). |
| ReferenceHeight | Height of the reference image in pixels (e.g., 2000 px). |
| x, y | Coordinates of the anchor point for placement of custom components, in pixels (e.g., 1000, 437). |
| is_arced | Whether the element is arced. |
| arc_radius | Arc radius in pixels, relative to reference width/height. |
| height | Actual element height in pixels — number-image height, or font point size at 72 DPI. |
| gravity | Rendering position relative to the x,y coordinate. |

## NA element controls & 3D transform (Matrix3D)

NA rendering uses front and back angled images, so each customizable element (text or image) carries both render properties and a 3D transform. Field set per the NA configurator UI.

### Per-element render properties

| Control | Definition |
| --- | --- |
| Text | Placeholder/sample value rendered (e.g., 'Your Name', '00'). |
| Font Size | Element font size (e.g., 200 for back number, 60 for sleeve). |
| Color | Fill color of the element. |
| Stroke | Stroke (outline) color. |
| Stroke Width | Stroke thickness. |
| Rotation | In-plane rotation in degrees. |
| Clean Level | Render clean/smoothing level (0–1). |

### 3D transform (Matrix3D) — 4×4 projection onto the angled image

| Matrix3D field | Definition |
| --- | --- |
| Scale X / Rotate | Row 1: horizontal scale / rotation component. |
| Rotate / Skew X | Row 1: X-axis skew/rotation. |
| Rotate Z / Skew | Row 1: Z component. |
| Perspective X | Row 1: X perspective. |
| Rotate / Skew Y | Row 2: Y-axis skew/rotation. |
| Scale Y / Rotate | Row 2: vertical scale / rotation component. |
| Rotate Z / Skew | Row 2: Z component. |
| Perspective Y | Row 2: Y perspective. |
| 3D Tilt / Rotate (X,Y) | Row 3: tilt/rotation components. |
| Scale Z (Depth) | Row 3: depth scale. |
| Perspective Z | Row 3: Z perspective. |
| Translate X | Row 4: horizontal position offset. |
| Translate Y | Row 4: vertical position offset. |
| Translate Z (Depth) | Row 4: depth position offset. |
| Base (always 1) | Row 4: homogeneous base, fixed at 1. |

A show/hide transform editor toggles these matrix controls per element; operators can add/remove text and image elements at each placement zone (e.g., back number, left/right sleeve).

## Revenue model

Win: 0.612M increase in MTO ATC = $30.6M baseline MTO PDP visits × 2% ATC lift; $3.5M incremental MTO revenue = 0.612M × 5.4% MTO PDP conversion × $106 AOV.

Neutral: partial scaling / slower adoption yields proportionally lower incremental revenue.

Flat: if operators keep relying on Engineering, time-savings and revenue upside are not realized.

Glossary: Home Plate = Fanatics' Product Information Management (PIM) system. MTO = Made-To-Order. PCM = Product Catalog Manager. PID = Product ID. MDS = Master Data Store. N&N = Name & Number.